EGERTON UNIVERSITY, NJORO CAMPUS

A

PROPOSAL DOCUMENT

FOR

STUDENT SYSTEMS PROJECT MANAGEMENT SYSTEM

BY

JACKLINE ACHIENG’ MBOYA

S13/15357/16

SUBMITTED TO:

DEPARTMENT OF COMPUTER SCIENCE

SUPERVISOR: MR NJOROGE

COORDINATOR: DR GIKARU

DATE:  8/11/2019

VERSION  1.0

# TABLE OF CONTENTS

Contents

TABLE OF CONTENTS	i

ABSTRACT/EXECUTIVE SUMMARY	i

CHAPTER ONE	1

1.0.	Introduction.	1

1.1.	Overview and Literature review	1

1.2.	Problem Statement	2

1.3.	Justification	2

1.4.	Objectives	3

CHAPTER TWO	4

2.	Proposed solution	4

2.1.	Proposed Solution	4

2.2.	Methodology	4

2.2.1.	Method of Data Collection	4

2.3.	Project Scope	5

2.4.	Resources	5

CHAPTER THREE	6

3.	Preliminary Results and Evaluation	6

CHAPTER FOUR	7

4.0.	Challenges obstacles and risks	7

CHAPTER FIVE	8

5.0.	Schedule and Budget	8

5.1.	Project Schedule/Work Plan	8

5.2. Budget	9

CHAPTER SIX	10

6.	Conclusion and Future work	10

6.1.	Conclusion	10

6.2.	Future Work	10

References	10

Appendices.	10

# ABSTRACT/EXECUTIVE SUMMARY

Every year in an institute students do take projects and they send documents to the staff in charge who then store them in specific location maybe library. This leads to many hard copy files in the libraries. Some documents may end up missing leading to some technicality like student not graduating due to the lecturer couldn’t find the document to key in the results. With the help of SSPMS, the lecturer will be able to store the documents for every project the student has ever done throughout the course. The system will ensure that all information is maintained in normalized database instead of manual records. Apart from keeping the records of the projects, during the period of taking the project course, the proposed system will automate the project process enabling the student to work within the project schedule. It will ensure good planning and forecasting activities.

The proposed system will also automate process like project documents submission, coordination and supervision of project. The system will improve the management of the project course in an institution. The system will also create an interactive platform between students and lecturers.

# CHAPTER ONE

## Introduction.

Student Systems Project Management System is a web-based application. The system is meant to provide an automated system to handle the process of project submission, supervision and coordination. The project and title will be selected by the students and send to the authorities (CoD, Supervisor and Coordinator) in charge like the Project Title along with a document called the Project Abstract. The Coordinator will react on the Project and allows the student to proceed to the next phase of the project or redo the current project phase.

The student will also be able to send sample code of any module. At the end, the student has to prepare necessary documents like Project Final Document which will contain Introduction, Modules, User roles, SDLC methodology among other documents and submit them to the CoD, Coordinator and Supervisor along. The CoD, Coordinator and Supervisor will review all the project documents and finishes the Project Review and enters the final marks into the institution records. By using this web application, the entire process can be automated so that the student need not to submit any CD of the project. The students will be able to update their project status weekly and provide in for regarding the progress of the project. This will reduce the time spend to complete the project and will ensure ease of project management in various institutions.

## Overview and Literature review

As of the present moment, this particular kind of system doesn’t exist in most institutions thus this project will be the first project to be developed and tested. The current method involves students sending project idea via email to (meet) the Project Coordinator after deciding on which system/application he or she would like to do then waits for the Project Coordinator to reply. The student will then proceed to the next stage (writing concept document) if the Coordinator accepts the project topic. The student also meets the authorities in charge for way forward.

Unlike this project, it will design an automated system where the student will decide on the project topic, write a project abstract explaining why the project will be useful to the community and other documents then send it to the Coordinator to give the feedback. The system will provide a platform where the Coordinator, Supervisor and other staff/lecturer in charge of the project work can give suggestions, comments on the project.

## Problem Statement

Academic Project Management is a major issue faced by institutions. Management staff gathers all the project documents/reports and project sources from students and store them physically in some location (libraries). This sometimes may result in displacement of documents which may prevent the student from graduating. Also the student and the management staff may spend much time going over project process. In cases where the authority in charge isn’t available, the student has no go ahead notice therefore the time for the student to prepare the project document is limited and may result into student redoing the project next academic year. Sometimes having a consultation with the supervisor or coordinator is difficult. This is where the SSPMS comes in as it will enable the student to talk to their coordinators and supervisors.

The CoD, Supervisor and Coordinator will comment on the project on which part the student should modify and how the system should look like at the end. The application will enable all the students to interact with their supervisors freely and develop a good relationship. Supervisors will ensure they respond to the student regarding the project status thus the student will have a go ahead notice to proceed to the next phase of the project. This system will also reduce the time frame period of completing the project work. This system will also ensure that the records of already done projects are kept so that students will not be able to redo the projects which will then eliminate plagiarism of other students’ work including software codes.

## Justification

The proposed SSPMS will improve the time frame period of completing the project work. It will ensure easy management of the project progress and continuous grading (it will make project work easier). The system will bridge the gap between student and lecturer because they will have one-to-one discussion via the system (bring the student and lecture closer). The system will also provide a visualization of the whole process, giving the management authorities a clear overview of how things are tracking along. In general, the SSPMS will improve the overall project process.

## Objectives

The project will focus on mainly automating the process of project submission. The Project Titles together with the documents will be submitted via the system and approval will be made by the Coordinator along with any suggestions if any. This system will help keep the records of already done projects so that students will not be able to redo the projects which will then eliminate plagiarism of other (previous) students’ work including software codes. The students will be able to update the project status for the time interval that will be agreed upon.

# CHAPTER TWO

## Proposed solution

This section gives an overview of the proposed project solution, methodology, scope of the project and the resources to be used to carry out the project.

## Proposed Solution

The solution to the current manual project management system in most institution is to develop a web-based system (SSPMS) which will help improve and ease the management of the projects. The system will ensure that all information is maintained in normalized database instead of manual records.

## Methodology

This section of the project proposal explains the methods that will be used to collect data for the study in order to ensure validity and reliability of the project.

## Method of Data Collection

Qualitative methods of data collection will be used. Informal interviews will be carried out amongst the students to collect their views about the proposed system and features that they would like to be incorporated to the system. Their feedback will be used to model the system requirements and set project objectives. The following are some of the questions that will form part of the interview questionnaire.

    - System Development Methodology

The Agile methodology will be used to develop the software because it will promote continuous iteration of development and testing during the software development lifecycle of the project. The proposed system will be highly dependent on its users’ needs and the methodology chosen will enable changes to be made in accordance to those wishes throughout the process. It is also flexible to allow changes that will be required to be made to the system since development and testing are concurrent activities. The system will also benefit from prototyping since it is mostly useful in development of systems that are highly dependent on their users and are prone to constant changes.

## Project Scope

The following are the interfaces where the project will cover.

- Students uploading of documents to Coordinator

- Approval of Project Titles

- Students uploading of Other documents to both Supervisor and Coordinator

- Tracking of Individual Students progress by Supervisor

- Tracking Group Students Progress by CoD and Coordinator

- Continuous Grading by Coordinator and Supervisor

- Projects approval to Examination by Coordinator

- Attendance tracking by Supervisor, Coordinator and CoD

- Project Grading by at least Two Examiners who may NOT be the supervisor of the Student

- Projects Final scoring by Coordinator.

## Resources

- Laptop (minimum 4GB RAM and 500 GB ROM).

- Internet.

- Mobile phone (to send documents if one prefers not to use a laptop)

- Money to cater for internet and printing costs.

- Student and lecturers to develop and test the system.

# CHAPTER THREE

## Preliminary Results and Evaluation

The main aim of this project is to ease the project management process in an institution. It will also improve the time frame of project completion. The system will also ensure that all information regarding the students and the projects each student took is maintained in normalized database instead of manual records.

Correctness and accuracy will be evaluated by testing the system each and every time during the design process to ensure that the system developed meet the client needs/requirements.

# CHAPTER FOUR

## Challenges obstacles and risks

- The system will be accessed only through online thus inadequate internet access will be a challenge.

- The system will only focuses to the management of student’s projects. The project will not cover for other project management organization.

- Time – it might be difficult for the students to plan and work within the time interval to produce a good progress/design. This may be due to wrong time estimation.

- The risk of project scope expansion in the future.

# CHAPTER FIVE

## Schedule and Budget

## Project Schedule/Work Plan

This project is to be undertaken in two semesters which roughly adds up to seven months. Below is the project timeline.

| PERIOD | ACTIVITY | DESCRIPTION |
| --- | --- | --- |
| SEPTEMBER 2019-MID OCTOBER 2019 | Problem Identification. | Research had to be carried out to find out problems in the society that can be solved using technology. After identifying the problem, concept document had to be written in order for the Coordinator to approve the project Title. |
| MID OCTOBER 2019-MID NOVEMBER 2019 | Proposal writing | The project proposal will be written and presented to the supervisor. The supervisor will have to correct it and approve it. |
| MID NOVEMBER 2019 | Requirements gathering | Data relevant to this project is collected from the students and lecturers to identify the functional requirements of the project .This is done through interviews. |
| DECEMBER 2019 | System Design | The design of the system is carried out. This involves class designs and user interface designs |
| JANUARY 2020 | System implementation | Coding is done here. |
| FEBRUARY 2020 | System testing | The system is tested to make sure it works as expected. |
| MARCH 2020 | Documentation, deploying of the system and presentation | This system documentation including user manuals are written. The system is deployed ready for user and final presentation is done. |

## 5.2. Budget

Below is the budget for the development of Student Systems Project Management System.

| List of Items | Cost |
| --- | --- |
| Laptop | Kshs 40,000 |
| Internet Service | Kshs 500 |
| Modem | Kshs 2,000 |
| Mobile phone | Kshs 10,000 |
| Printing expenses | Kshs 1,000 |
| Total | Kshs 53,500 |

# CHAPTER SIX

## Conclusion and Future work

## Conclusion

This prepared document has presented a theoretical procedure that will be followed in implementation of the SSPMS Proposal. The system will ensure that every process involved in the project work (supervision, coordination) is automated. The system will enable staff to keep track of records of the other projects already done in the previous years. This will ensure that no project will be repeated again.

## Future Work

Most but not all of the possible features will be implemented in the proposed system, like easy retrieval of records and tracking of records will be implemented in the proposed system. However, the proposed system will not cover the implementation of projects taking place in an institution.

## References

Singh, M. (2008, August). U-SCRUM: An agile methodology for promoting usability. In Agile 2008 Conference (pp. 555-560). IEEE.

## Appendices.

SSPMS – Students Systems Projects Management System.